## Slide 1: Culture Exchange
Ryan Haberle, Tiago Sa, Anthony Caldwell, Youquan Liu, Qian Wang

## Slide 2: Who are we?
Ryan Haberle – Backend design \ Database Design.
Tiago Sa – Backend \ Frontend Design
Youquan Liu – Frontend design \ Team Leader
Qian Wang – Backend design \ frontend design.
Anthony Caldwell – Backend design \ Database Design

## Slide 3: What is culture exchange?
What userbase is this application aimed at?
What do we hope to achieve with this project?

## Slide 4: Technologies used
IDE: Eclipse
Language: Java, HTML, CSS(Boot Strap)
Server Hosting: Xampp, Apache, MySql with MyPhpAdmin.
Database Design: Microsoft Visio
Version Control: Github
Domain host: Name Cheap.

## Slide 5: In Scope
The Culture Forum will have at least 2 main sections separated by country: China, Canada.
A registration system that allows users to input basic personal information as well as their country of origin and countries of interest.
Create a wiki for these sections such that there will be information under subsections such as local food, major attractions, things to do, history and local customs.
A discussion board that allows users to post threads and comment on other public posts.
A Cultural Event list and Event Calendar for user meetups.

## Slide 6: Out of Scope
Other countries other than China, Vietnam and Canada. Although it is our intention to include information on other countries. Our resources are limited at this time.
The registration system will capture information such as personal preference, work experiences etc.
A instant messaging system that allows users to chat with multiple users simultaneously.
For future features, we would like to be organize and post official meet ups. At this point, meets ups are being posted by users only.

## Slide 7: What steps have we taken to achieve our goals? Status Report 1
Status report 1 Date: Jan 07 2019 – Jan 18 2019
Accomplished as planned:
Mock up of the Culture Exchange site – All mock ups of site look and navigation have been completed
Presentations to professor and classmates
Coded layout of the site – Team plans to have the pages of the site connected and flowing correctly (navigation and layout)
Weekly group meetings held in the library at 2pm every Thursday.

## Slide 8: What Milestones did we set to track our progress? status report 1
Complete code layout of website is together. We will get the layout, navigation and structure of our website together so we can later fill in the pieces that are missing.
Once the database design and research is complete we will be ready to start building and implement it in our next phase.
Implement Bootstrap Into all pages of the base skeleton of the website.

## Slide 9: What steps have we taken to achieve our goals? Status Report 2
Status report 2 Date: Jan 19 2019 – Feb 2 2019
Accomplishment as planned:
Developed and began implementation of SQL Database.
Application is successfully running on a server and navigation feature has been tested and is fully functional.
Queries for login and signup work to pull info from the database.

## Slide 10: What Milestones did we set to track our progress? status report 2
Once the Website has full read crud operations available for user sign up and user sign in we can start implementing crud operations on the rest of the pages.
Sessions are set up for website to recognize users for reconnection. Session objects set up and users are recognized on re entry to the website.
Forum page and Events pages are set up and users can create forum topics and events.
Due date: Feb 14th.

## Slide 11: Possible Issues and Resolutions
Group members not showing to meetings.
Code not being completed on time and not conforming to coding standards.
Group members having different idea of where the project should head.
Group members software being out of date. Group members having different idea of where the project should head.
Group members stay in constant contact and alert group members in advance of missed meetings.
Scheduled meetings to make sure everyone is on track and Make a clear standard for the group on how to comment and name variables.
Each member can cast a vote to have their voice heard.
We will set a standard of what versions we will use.

## Slide 12: Future risks
Upcoming Risks | Risk Ranking (Hi, Med, Low) | Risk Impact (Hi, Med, Low) | Mitigation Strategy
Lab times not coherent with our schedules. | Low | Med | Each member brings a laptop with all required software during meeting times.
Group member/s lack knowledge of certain required topics | Med | Med | Finding resources in advance, posting to group chat.
Potential GitHub Crashes, Downtime | Low | High | Find other sources to host\ share projects on.

## Slide 13: Look at our demo!
https://youtu.be/8PFmweTpflw